# Berau Coal Transshipment Operations

# Operational Blueprinting & Simulation Prototype Proposal
for
ABL – Berau Coal Transshipment Operations

Proposed By PT Vector Management Consulting

26th May 2026 – v0

To:  ABL Group

- Executive Summary

PT Asian Bulk Logistics (ABL) and Berau Coal operate in a highly dynamic and deeply interconnected coal transshipment environment involving cargo planning, coal quality and blending requirements, jetty loading operations, tug-and-barge movement, river navigation constraints, tide windows, bridge crossing windows, CTS availability, OGV loading commitments and field-level operational execution.

# 2. Current Operating Realities

- Planning is highly dynamic and frequently revised monthly, weekly, daily and sometimes intra-day.

- Demand and voyage planning are often created independently from real-time logistics capacity realities.

- Operational decisions depend heavily on manual coordination, spreadsheets, WhatsApp and planner experience.

- Route cycle times vary significantly across jetties, creating uneven effective fleet capacity.

- Tide windows, bridge schedules and navigation constraints continuously impact movement feasibility.

- Asset positions may be visible through AIS/GPS systems, but operational business-state visibility remains limited.

- CTS allocation, tug-barge reassignment and OGV changes create continuous replanning requirements.

- Field teams often make critical decisions without structured simulation-backed support.

- Current KPIs may drive local optimization instead of synchronized end-to-end flow performance.

- Operational disruptions propagate rapidly across the entire chain due to lack of synchronized visibility.

# 3. Root cause Perspective

- The current challenge is not just a scheduling software problem. Bigger Issue is, Berau Coal generates demand commitments and OGV plan without continuous synchronization with

- Actual WIP,

- Tug-barge loading,

- Route cycle realities,

- Tide windows,

- Bridge constraints,

- CTS capacities,

- Jetty congestion,

- Real operational availability,

- The above resulting in operational mismatch and instability. Operation therefore suffers from

- Reactive planning,

- Excessive waiting,

- Underutilized assets,

- Repeated reassignment,

- The fundamental business need is therefore:

- “Synchronizing demand commitments with executable operational flow capacity.”

# 4. Proposed Direction

Vector proposes a future-state direction focused on:

• Shared operational visibility
• Constraint-aware coordination
• Simulation-assisted operational planning
• Exception and disruption management
• Governed decision workflows
• End-to-end synchronization of demand and logistics flow

The long-term direction is to establish a Dynamic Operational Synchronization & Simulation Platform capable of:
• Synchronizing cargo readiness and logistics capacity,
• Dynamically evaluating operational feasibility,
• Continuously recalculating schedules under changing constraints,
• Supporting better operational decisions through simulation-backed visibility.

However, before entering full-scale implementation, it is essential to first establish complete operational and technical clarity through a structured blueprinting and prototype engagement.

# 5. Why Blueprinting & Prototype First

Given the operational complexity and dynamic nature of the environment, it is critical to first jointly validate:
• Business rules,
• Operational logic,
• Synchronization dependencies,
• Decision workflows,
• Simulation assumptions,
• Operational KPIs,
• System interfaces,
• Implementation priorities

Before committing to final software architecture, implementation timelines and development scope.
This approach reduces:
• Implementation risk,
• Scope ambiguity,
• Unrealistic expectations,
• Future rework.

It also ensures that the eventual platform is grounded in actual operational reality rather than preliminary assumptions.

# 6. Scope of Engagement

## Phase 1 – Operational Diagnostic & Blueprinting (20 Days Onsite)

Detailed study of current operational flow

Current-state process mapping

Constraint identification and analysis

Decision-making logic mapping

Demand vs logistics synchronization analysis

Operational KPI and governance review

Tide, bridge and navigation logic understanding

CTS and tug-barge coordination assessment

Data availability and integration assessment

Simulation requirement identification

Future-state operating model definition

Future-state synchronization blueprint

## Phase 2 – Simulation Prototype & Workflow Validation (20 Days)

Prototype scheduling workflow concepts

Simulation and scenario-flow illustration

Operational dashboard concepts

Exception-management workflow illustration

Constraint-aware coordination concepts

User interaction and approval workflow concepts

Data interface and integration assumptions

High-level architecture direction

Workflow and expectation validation workshops

Implementation complexity assessment

# 7. Key Deliverables

Current-state operational assessment

Operational flow mapping

Constraint inventory and synchronization analysis

Decision-workflow mapping

Future-state synchronization blueprint

Simulation and workflow prototype

Data and integration assessment

Operational governance recommendations

Implementation roadmap

Indicative future implementation scope direction

# 8. Proposed Timeline

Total Duration: 45 Days

Phase 1 – Operational Diagnostic & Blueprinting
Duration: 20 Days (Onsite)
Phase 2 – Simulation Prototype & Workflow Validation
Duration: 20 Days

Final Consolidation & Management Review
Duration: 5 Days

# 9. Important Clarification

This proposal currently covers only:
• Operational Diagnostic
• Blueprinting
• Simulation Prototype
• Workflow Validation

The following activities are outside the current proposal scope and will be proposed separately after completion of the blueprinting phase:
• Final software architecture
• Full software development
• Integration development
• Simulation engine implementation
• Testing and deployment
• Change management
• User rollout and implementation support

The final implementation scope, timeline and commercials can only be accurately estimated after the blueprinting and prototype phases are completed and validated jointly.

# 10. Commercials
Vector Consulting Indonesia proposes a fee of USD 50,000 for the above objective, scope and deliverables.

- 50% of the fees to be paid post blueprint sign off

- 50% of the fees post prototype validation

- Out of pocket expenses including flights, accommodation, food and travel will be borne by ABL