## Slide 1
BERAU COAL × ABL
Scheduling Simulation
& Live Planning Platform
From reactive Excel planning to constraint-aware, real-time operations intelligence
Business Context · Solution Scope · Roadmap
Notes: Frame this as the scheduling spine, not a vessel-tracking add-on. The repo already implements the Phase 1 move away from spreadsheet planning: structured demand, constraints, approvals, audit, and governed export inside Coalflow Tower.

## Slide 2
The Two Principals — Scale & Capability
BERAU COAL ENERGY — Mining Operations
108,900 ha
Mining Concession
(Berau Regency, E. Kalimantan)
~300 km
North of Samarinda —
Remote River Logistics
3 Mines
Lati · Binungan
· Sambarata
5 Brands
Ebony · Mahoni
Agathis · Sungkai · Mahoni-B
~6 MT/yr
Jetty Gurimbang
Port Throughput
Asia
Key Export Markets:
China · India · S. Korea · Taiwan
Transshipment Assets (Berau-listed)
Asset | Capacity (MT/day)
FTS Bulk Borneo | 32,000
FTS Bulk Sumatera | 30,000
FC Chloe | 30,000
FTS Bulk Java | 28,000
ABL — Integrated Marine & Logistics Operator
100M+ MT
Annual Transshipment
Throughput
11 OGVs
Ocean-Going Vessels
(~76,000 DWT each)
15 CTS
Cargo Transfer Ships
(Conveyor & Conventional)
61 Sets
Tug & Barge Pairs
Multi-HP Class Fleet
54 Trains
Rail Sets + 1,596
Wagons (Inland)
14,000+
Containers
+ 35 Heavy Equipment
CTS Loading Rates | Conveyor: 40,000–55,000 MT/day · Conventional: 20,000–30,000 MT/day
Berau office: Tanjung Redeb, East Kalimantan — embedded local operations
Notes: Use the scale figures to show why coordination matters: Berau contributes grade-specific mining and jetty flow, while ABL contributes the marine and transshipment network. Throughput depends on the full chain, not on any one asset class in isolation.

## Slide 3
Today's Planning Reality — The Challenge
Excel-Based Scheduling
All fleet assignments, jetty queues, tide windows and cargo sequences are manually maintained in spreadsheets. Updates are ad-hoc; no version control or conflict checks.
Data Available, But Siloed
Operational data exists — barge status, OGV ETAs, stockpile levels — but sits in separate files and inboxes. There is no single source of truth.
AIS / GPS via Spinergie
Vessel positions are accessible through Spinergie's platform (spinergie.com). However, these live signals are not yet wired into the planning workflow, so planned vs actual ETA diverges silently.
Reactive, Not Proactive
Disruptions (tide misses, breakdowns, grade conflicts) are handled ad-hoc via phone/WhatsApp. Recovery decisions depend entirely on individual expertise, with no scenario comparison.
Where Value Leaks Today
Missed tide windows
Barge queue congestion
Grade sequence errors
CTS underutilisation
OGV demurrage exposure
Manual re-scheduling effort
No AIS↔plan reconciliation
Zero scenario versioning
Spinergie (spinergie.com) provides real-time AIS/GPS vessel tracking — but this intelligence is not yet connected to the scheduling workflow.
Notes: The present pain is not a lack of data; it is the lack of one governed planning truth. Phase 1 intentionally starts with manual operational inputs and leaves AIS/GPS integration for later, because the first win is eliminating spreadsheet drift and surfacing constraint conflicts.

## Slide 4
End-to-End Solution Scope — The Full Chain
Mine /
CPP /
Stockpile
Jetty /
BLC
Loading
Tug +
Barge
River Run
Tide ·
Bridge
Windows
CTS /
FTS /
Float.Crane
OGV
Loading
Customer
Delivery
Grade/Brand
Compatibility
Jetty Queue
& Loader Rate
Tug HP &
Barge Capacity
River Draft
& Choke Points
CTS Type &
Discharge Rate
Hatch Plan &
Layering Sequence
Demurrage
& Priority
PLAN
Demand → fleet
assignment
SIMULATE
What-if scenario
comparison
TRACK
Live AIS/GPS
vs planned
ALERT
Conflict, delay
& risk flags
RECOVER
Re-sequence &
optimise
Planning Objects: OGV Voyage · Cargo Grade/Qty · Mine/CPP/Stockpile · Jetty/BLC · Tug · Barge · CTS/FTS/FC · River Route · Tide/Bridge Window · Live Position · Operational Event · Simulation Scenario
State distinction:
PLANNED
LIVE / AIS
CONFIRMED
INFERRED
RECOMMENDED
Notes: This is the product thesis: schedule the complete chain from cargo source to customer commitment while keeping planned, live, confirmed, inferred, and recommended state separate. In the repo, that discipline appears in plan versions, trips, assignments, conflicts, overrides, approvals, and audit.

## Slide 5
Product Roadmap — Building in Layers
Phase 1
Digital
Scheduling Model
Now → Month 3
Master data model (fleet, jetty, CTS, routes, grades)
Manual OGV demand & fleet availability input
Tide/bridge calendar entry
Feasible schedule board (Gantt-style)
Constraint conflict checklist
Phase 2
Simulation &
Scenario Planning
Month 4–7
What-if disruption engine (breakdown, delay)
OGV completion projection & demurrage risk
Asset utilisation reports (idle / active / waiting)
Version comparison (baseline vs recovery)
Manual override with full audit trail
Phase 3
GPS / AIS
Live Tracking
Month 8–12
Spinergie AIS/GPS ingestion
Geofence events (jetty arrive, CTS arrive)
Planned vs actual ETA reconciliation
Live map with fleet positions
Automated delay alerts
Notes: Treat the roadmap as layered capability, not a rewrite. Phase 1 is already proven end to end in the repo: demand intake, tide and bridge windows, schedule generation, dual approval, publishing, audit, and governed export. Phase 2 expands the current scenario shell into real what-if planning.

## Slide 6
Toward Mature Platform — IoT, Optimisation & Control Tower
Phase 4
IoT / Event-Driven
Operations
Year 2 · Q1
Jetty loading & CTS discharge events via field devices
Tide/bridge status via sensors or API
Equipment/device health monitoring
MQTT event broker + local edge buffering
Trusted operational event log (replaces WhatsApp updates)
Phase 5
Optimisation &
Recovery AI
Year 2 · Q2–Q3
Assignment optimiser (tug/barge/CTS/OGV pairing)
Trip sequencing under multi-constraint solver
Resource conflict auto-repair suggestions
Recovery recommendation engine
Planner approval workflow before auto-commit
Phase 6
Multi-Party
Control Tower
Year 2 · Q4
ABL dispatcher view: fleet + CTS assignments
Berau cargo/OGV view: grade, sequence, OGV risk
Customer shipment status portal
Management KPI dashboard (throughput, demurrage, OTIF)
Alert escalation & SLA tracking
P1 Model
P2 Simulate
P3 Track
P4 IoT
P5 Optimise
P6 Tower
Notes: These later phases turn a governed scheduler into an operational control tower. The sequence is deliberate: first capture truth, then simulate, then ingest live events, then optimize and expose role-shaped views across parties.

## Slide 7
Open Questions — What We Still Need to Learn
Answers to these will sharpen every layer of the platform
CARGO & GRADE
What is the actual blending/substitution approval process if a planned grade is short?
Are stockpile levels shared with ABL in real-time, or only at scheduling horizon?
Which mines/CPPs can serve which jetties — is there a fixed routing or is it dynamic?
TIDE, RIVER & NAVIGATION
What is the actual tidal window data source and how far ahead is it reliable?
How many bridges have constrained windows, and which river segments are the critical choke points?
Are there seasonal or weather-driven draft restrictions beyond the tidal cycle?
FLEET & MAINTENANCE
What is the realistic cycle time (load→sail→transship→return) for each barge class?
How is maintenance planned and communicated today — spreadsheet, paper, verbal?
Is tug-barge pairing fixed or can tugs be swapped mid-assignment?
CTS / TRANSSHIPMENT
Does each CTS have a fixed OGV anchorage zone, or can assignments shift by demand?
What triggers a metal-detection hold, and what is the typical resolution time?
How is the barge queue managed at the CTS today — radio, WhatsApp, log sheet?
INTEGRATION & DATA
What data does Spinergie already export — raw AIS, processed events, or both?
Is there any existing ERP or TMS at Berau or ABL that could be a data source?
Who owns the master data authority for vessel specs, jetty limits, and grade compatibility?
Notes: These open questions are the rulebook required for faithful simulation, not loose discovery. The fastest path forward is to validate grade substitution, river windows, fleet pairing, CTS rules, and source-system ownership with operators before hard-coding assumptions.